# Sprint Artifacts Documentation

Project Title: Group 7 [Zero Trace] – Data Security Risk Mitigation Framework

Prepared By: Mitrasen Dubey

Institution: Indian Institute of Technology Roorkee

Project Type: Agile Sprint-Based Academic Project

Duration: 04th Feb- 20th Feb [14-Day Sprint Cycle]

## 1. Sprint Overview

This document presents the detailed sprint execution artifacts for the ZeroTrace project. The sprint followed Agile methodology principles, focusing on iterative development, risk prioritization, and structured documentation. The primary objective was to design a scalable data security risk mitigation framework aligned with industry standards.

## 2. Detailed 14-Day Sprint Plan

[04-05 Feb] Day 1–2: Project Initiation & Scope Definition

Defined project scope, finalized problem statement, identified stakeholders, and outlined key deliverables.

[06-07 Feb] Day 3–4: Risk Identification

Identified data security threats including unauthorized access, insider threats, data leakage, and compliance failures.

[08-09 Feb] Day 5–6: Standards Research

Studied ISO 27001 controls, NIST Cybersecurity Framework core functions, and data protection compliance requirements.

[10-11 Feb] Day 7–8: Risk Assessment

Performed qualitative risk analysis using Impact vs Likelihood model and developed a preliminary risk matrix.

[12-13 Feb] Day 9–10: Mitigation Strategy Development

Designed control mechanisms such as MFA, RBAC, encryption policies, vendor assessment procedures, and monitoring frameworks.

[14-15 Feb] Day 11–12: Framework Structuring

Developed ZeroTrace framework architecture integrating governance, risk monitoring, and response management.

[16-17 Feb] Day 13: Documentation & Review

Compiled executive summary, technical documentation, and validation checks.

[18-19 Feb] Day 14: Final Submission Preparation

Prepared presentation materials, sprint summary, prompt logs, and submission packaging.

## 3. Structured Sprint To-Do List

Project Charter Preparation and Scope Finalization

Identification of Enterprise Data Assets and Risk Categories

Threat Modeling and Vulnerability Mapping

Industry Standards Mapping (ISO 27001 / NIST)

Risk Impact and Likelihood Scoring

Risk Prioritization and Critical Risk Identification

Design of Risk Mitigation Controls

Framework Architecture Drafting

Risk Matrix Table Development

Preparation of Executive Presentation

Compilation of AI Prompt Logs with Usage Justification

Quality Review and Compliance Check

Final Documentation Formatting

Submission Packaging and Version Control

## 4. Sprint Backlog – Kanban Board

To Do:

• Framework validation improvements
• Advanced risk scoring refinement
• Additional compliance cross-check

In Progress:

• Final documentation formatting
• Presentation content refinement

Completed:

• Problem statement approval
• Risk identification
• Risk assessment
• Mitigation strategy drafting
• Research on ISO 27001 & NIST
• Executive summary preparation

## 5. AI Prompt Log with Purpose and Outcome

- Prompt 1 – 06th Feb26

Prompt: Define key differences between IT infrastructure risks and data security risks.

Purpose & Outcome: Used to clearly distinguish operational risks from data-centric risks during scope definition.

- Prompt 2 - 07th Feb26

Prompt: Explain data breach lifecycle in enterprise environments.

Purpose & Outcome: Helped structure threat modeling and attack lifecycle understanding.

- Prompt 3 - 08th Feb26

Prompt: Provide structured risk assessment methodology for cybersecurity projects.

Purpose & Outcome: Supported creation of formal risk assessment framework.

- Prompt 4 - 09th Feb26

Prompt: Create a risk matrix template with impact and likelihood scoring.

Purpose & Outcome: Used to develop qualitative risk prioritization matrix.

- Prompt 5 - 10th Feb26

Prompt: List mitigation strategies for insider threats.

Purpose & Outcome: Contributed to mitigation strategy development section.

- Prompt 6 - 10th Feb26

Prompt: Explain ISO 27001 controls relevant to data protection.

Purpose & Outcome: Ensured alignment with internationally recognized security standards.

- Prompt 7 - 11th Feb26

Prompt: Provide NIST Cybersecurity Framework core functions summary.

Purpose & Outcome: Integrated Identify, Protect, Detect, Respond, Recover model into framework.

- Prompt 8 - 12th Feb26

Prompt: Draft sprint-based execution roadmap for security project.

Purpose & Outcome: Helped structure 14-day sprint timeline.

- Prompt 9 - 12th Feb26

Prompt: Suggest compliance risks associated with third-party vendors.

Purpose & Outcome: Enhanced vendor risk assessment component.

- Prompt 10 – 13th Feb26

Prompt: Refine executive summary for MBA-level cybersecurity project.

Purpose & Outcome: Improved clarity, structure, and academic tone.

- Prompt 11 - 14th Feb26

Prompt: Structure presentation script for risk mitigation framework.

Purpose & Outcome: Used to prepare final oral presentation delivery plan.

- Prompt 12 - 15th Feb26

Prompt: Create documentation checklist for final academic submission.

Purpose & Outcome: Ensured completeness and evaluation readiness.

## 6. Sprint Outcome Summary

The sprint successfully delivered a structured data security risk mitigation framework supported by formal risk analysis, compliance mapping, and actionable mitigation controls. Agile execution ensured progressive refinement and quality validation at each stage.